**Project Planning Phase**

**Project Planning (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 26-05-2025 |
| Team ID | LTVIP2025TMID24694 |
| Project Name | OrderOnTheGo |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

# Product Backlog & Sprint Schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User**  **Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint1 | User  Authentication  & Homepage | USN-1 | As a user, I can sign up and log in securely. | 3 | High | Vasanthi |
|  |  | USN-2 | As a user, I can browse categories and restaurants without login. | 2 | High | Sushama Sri |
|  |  | USN-3 | As a user, I can view food products from each restaurant. | 2 | Medium | Raju |
| Sprint2 | Cart & Order  Functionality | USN-4 | As a user, I can add/remove items to/from the cart. | 3 | High | Sai Teja |
|  |  | USN-5 | As a user, I can place an order using the cart. | 3 | High | Raju |
|  |  | USN-6 | As a user, I can track my current and past orders. | 2 | Medium | Vasanthi |
| Sprint3 | Restaurant  Dashboard | USN-7 | As a restaurant, I can log in and see my products. | 2 | High | Susma Sri |
|  |  | USN-8 | As a restaurant, I can add, update, and delete products. | 3 | High | Sai Teja |
|  |  | USN-9 | As a restaurant, I can view and update order statuses. | 2 | Medium | Raju |
| Sprint4 | Admin  Dashboard & UI Polishing | USN-10 | As an admin, I can log in and see all registered restaurants. | 2 | Medium | Sushma Sri |
|  |  | USN-11 | As an admin, I can promote restaurants to homepage. | 2 | Medium | Vasanthi |
|  |  | USN-12 | As a user, I can search products using the search bar. | 2 | Medium | Sai Teja |

# Project Tracker, Velocity & Burndown Chart

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total**  **Story**  **Points** | **Duration** | **Sprint**  **Start**  **Date** | **Sprint End**  **Date**  **(Planned)** | **Story Points**  **Completed (as on Planned End Date)** | **Sprint**  **Release Date**  **(Actual)** |
| Sprint1 | 7 | 6 Days | 26-05-  2025 | 01-06-2025 | 7 | 01-06-2025 |
| Sprint2 | 8 | 6 Days | 02-06-  2025 | 07-06-2025 | 8 | 07-06-2025 |
| Sprint3 | 7 | 6 Days | 08-06-  2025 | 13-06-2025 | 7 | 13-06-2025 |
| Sprint4 | 6 | 6 Days | 14-06-  2025 | 19-06-2025 | 6 | 19-06-2025 |